TEEP PROJECT PROPOSAL

The Body as a Brush

AI Motion-Driven Generative Digital Art System

Creating personalized digital artworks through body gestures

Three-Month Prototype Project

Target platform: Laptop + Webcam + Unity

Prototype scope: one user, fixed camera, real-time 2D generative canvas

# 1. Project Information

| Item | Description |
| --- | --- |
| Project title | The Body as a Brush: AI Motion-Driven Generative Digital Art System |
| Duration | Three months, 12 weeks |
| Exhibition setup | Laptop, fixed webcam, projector or large display |
| Interaction | The user creates art with body gestures instead of using a mouse |
| Technology | Unity 6000.4.7f1, C#, MediaPipe Pose/Hand or Unity Sentis |
| Prototype goal | A stable, demonstrable, single-user interactive prototype that can save artworks |

# 2. Project Concept

This project transforms simple body movements and hand gestures into lines, coral, fish, bubbles, lanterns, and other 2D visual elements. The user does not draw with a mouse. Instead, the body becomes the brush, and the performance becomes a personalized digital artwork.

The first version does not need an AI image model to repaint the entire image in real time. The background, cultural elements, and visual effects are prepared by the students. AI mainly analyzes the creative performance and generates a title and short description after the artwork is completed.

# 3. Exhibition Scenario and User Flow

The user stands in a marked area in front of the webcam and makes sure the body or upper body is visible.

The user selects a theme, such as Taiwan Culture or Underwater Coral Reef.

The system displays a prepared 2D background image.

The user creates the artwork with the right index finger, an open palm, a V sign, or a fist.

The system adds lines, cultural elements, and particles to the background in real time.

The user brings both hands together and holds the pose for two seconds to finish and save the artwork.

AI generates a title, a short description, and simple statistics from the recorded motion data.

# 4. Core Gestures for Version 1

| Gesture | Function | Implementation |
| --- | --- | --- |
| Right index finger movement | Draw a line or water current | Track the fingertip position and convert the continuous coordinates into a Line Renderer or Render Texture stroke |
| Open right palm | Generate one visual element | Spawn a lantern, coral, or wave at the palm position |
| V sign | Generate a group element | Spawn fish, birds, or petals at the gesture position |
| Fist | Trigger a burst effect | Create bubbles, fireworks, glowing particles, or a splash |
| Both hands together | Finish and save | Detect that the hand distance is below a threshold for two seconds |

Students should first stabilize the first four actions and then add the completion pose. If detailed finger recognition is unreliable, wrist position, palm openness, or a small set of predefined poses can be used as a temporary alternative.

# 5. Possible Creative Themes

## Theme A: Taiwan Culture - Night Market and Lanterns

Fixed background: a Taiwan night market, mountain town, temple roof, and night sky. User-created elements: lines, lanterns, glowing particles, and fireworks.

| Gesture | Generated content |
| --- | --- |
| Index finger movement | Golden or red street-light trails |
| Open palm | A red traditional lantern at the palm position |
| V sign | Small glowing particles or floating petals |
| Fist | A fireworks burst |
| Both hands together | Save the artwork |

## Theme B: Underwater Coral Reef - Ocean Exploration

Fixed background: seabed, coral reef, underwater light rays, and a distant underwater scene. User-created elements: water currents, coral, fish, and bubbles.

| Gesture | Generated content |
| --- | --- |
| Index finger movement | Blue water currents |
| Open palm | A coral element at the palm position |
| V sign | A small school of fish |
| Fist | Bubbles or a splash |
| Both hands together | Save the artwork |

## Other Possible Extensions

Forest: leaves, fireflies, and flowers are generated over a forest background.

Space: stardust, planets, and shooting stars are generated over a space background.

Taiwan Coast: waves, seabirds, and floating lights are generated over a coastal background.

Future City: neon lines, building lights, and traffic trails are generated over a city background.

# 6. Main System Modules

| Module | Required work |
| --- | --- |
| Camera Input | Capture the webcam image and display tracking status |
| Pose/Hand Tracking | Obtain hand, wrist, shoulder, and body coordinates |
| Gesture Detector | Recognize index movement, open palm, V sign, fist, and both hands together |
| Motion Analyzer | Calculate speed, direction, distance, and gesture duration |
| Generative Canvas | Render strokes, 2D elements, particles, lighting, and background compositing |
| Theme Manager | Switch between Taiwan Culture, Underwater Coral Reef, and other themes |
| AI Interpretation | Prepare motion data and generate a title and description |
| Artwork Recorder | Capture and save the final image and motion statistics |

# 7. Role of AI

In this project, AI should function as a creative analysis and interpretation tool, rather than an uncontrolled real-time image generator.

Analyze movement speed, range, rhythm, pauses, and left-right hand usage.

Generate a title from the created elements and movement characteristics.

Generate a short description in English or Chinese.

Create simple statistics such as the number of strokes, lanterns, coral elements, and total creation time.

For the first version, rule-based data preparation is acceptable; API integration may be added as a second-stage feature.

# 8. Three-Month Development Schedule

| Period | Work | Deliverable |
| --- | --- | --- |
| Weeks 1-2 | Confirm themes, gestures, and screen flow; create the Unity project and test the webcam | Project specification and basic screens |
| Weeks 3-4 | Integrate body/hand tracking; implement fingertip position and basic gesture recognition | Tracking points and gesture states visible on screen |
| Weeks 5-6 | Implement index-finger drawing and the first visual style | The user can draw lines with the index finger |
| Weeks 7-8 | Add open palm, V sign, and fist effects; complete one theme | First version of Underwater Coral Reef or Taiwan Culture |
| Weeks 9-10 | Add the second theme, theme selection, completion gesture, and artwork saving | Two selectable themes and saved artwork |
| Week 11 | Test distance, speed, lighting, and different users; reduce false triggers and latency | Stability testing and corrections |
| Week 12 | Prepare exhibition mode, instructions, recording, report, and presentation | Exhibition-ready prototype |

# 9. MVP Acceptance Criteria

The user can select at least two creative themes from the main menu.

The webcam can track one user’s hand position with reasonable stability.

Index-finger movement produces a line.

An open palm generates a theme-related element at the corresponding position.

At least one additional gesture, such as a V sign or fist, is implemented.

Both hands together finish the artwork and save an image.

The background, strokes, and generated elements are composited without obvious misalignment.

The system can display or save an AI-generated title and description.

The prototype can run continuously on a laptop and projection display.

# 10. Limitations and Notes

Version 1 focuses on one user, a fixed webcam, and 2D backgrounds rather than complex 3D scenes.

Mountains, underwater environments, night markets, and coral reefs may be prepared as background images.

Do not add too many gestures at the beginning; stabilize four or five core gestures first.

Use smoothing, thresholds, and hold duration to reduce accidental triggers.

AI should not claim to know the user’s emotions; descriptions should be based on observable movement data.

# 11. Expected Outcome

At the end of the project, students should be able to demonstrate an interactive prototype in which body gestures create digital art. After selecting a theme, a visitor can stand in front of the webcam, move the index finger, open the palm, and perform a few simple gestures to create different strokes and visual elements on a prepared 2D background. The visitor then receives a personalized digital artwork.