Sculpting with the Body

An AI-Driven Virtual Sculpture Creation System Using Human Motion

Three-Month Student Project Proposal

Prepared for student reference
August 2026

# Project Abstract

This project proposes an interactive virtual sculpture system that uses a standard laptop webcam as its sensing device. Without wearable controllers, users reshape a virtual object through hand distance, hand height, open-palm and fist gestures, fast swipes, slow smoothing motions, and body rotation. The system translates pose and gesture data into controllable and reversible sculpture parameters for width, height, indentation, inflation, surface roughness, color, glow, and orientation. After the work is completed, AI generates a title, a short artwork statement, and a personal motion-style summary.

The three-month version will not require unrestricted editing of a complex 3D mesh. Instead, it will combine Unity Transform controls, Blender Shape Keys, and Unity shaders to produce a stable, exhibition-ready MVP. Turntable video, AR placement, and 3D model export are organized as recommended or advanced deliverables rather than mandatory core requirements.

| Project Profile |  |
| --- | --- |
| Project Area | AI, computer vision, Unity interactive art, and digital creation |
| Recommended Duration | Three months (12 weeks) |
| Primary Hardware | Windows laptop with webcam; optional display or projector |
| Primary Software | Unity, Blender, and MediaPipe or an equivalent pose-tracking solution |
| Main Deliverables | Interactive prototype, three sculpture bases, AI artwork narrative, poster, and motion record |

# 1. Background and Rationale

Conventional 3D sculpting software depends on a mouse, pen tablet, or VR controllers. This project treats the body itself as a creative instrument. Expansion, compression, pushing, smoothing, and rotation become both interface commands and expressive actions. The final artifact is therefore shaped by both geometric decisions and the creator’s movement rhythm.

Lower the entry barrier to virtual sculpting for users with no 3D modeling experience.

Integrate body movement, virtual form, sound feedback, and AI interpretation into one coherent creative experience.

Explore how noisy continuous pose data can be converted into stable and understandable creative controls.

Preserve the creative process so that how a person moves becomes part of what the artwork means.

# 2. Project Objectives

Develop webcam-based body and hand tracking for major joint positions, hand states, movement direction, and speed.

Define a clear mapping between body motions and sculpture operations, with immediate visual and audio feedback.

Use Transform controls, Shape Keys, and shaders to implement width, height, indentation, inflation, subtractive effects, smoothing, material, and glow.

Create a complete user journey covering calibration, base-form selection, creation, undo, completion, and presentation.

Add AI-assisted title generation, artwork description, and motion-style analysis without allowing AI to replace the user’s creative decisions.

Deliver an exhibition-ready prototype and evaluate recognition accuracy, understandability, and user experience.

# 3. Target Users and Exhibition Scenario

## 3.1 Target Users

General exhibition visitors and beginners without 3D modeling experience.

Students in interaction design, digital media, games, and art.

Creators interested in combining bodily performance with digital making.

## 3.2 Typical Experience Flow

1.  The visitor stands approximately 1.5–2.5 meters in front of the webcam.

2.  The system displays tracking status and completes body and hand calibration.

3.  The visitor selects a base form such as an abstract sphere, vessel, or organic life form.

4.  The current tool and recognized gesture are displayed while the visitor sculpts through movement.

5.  The visitor holds a completion pose for 2–3 seconds, and the system locks the sculpture.

6.  The system presents a rotating view and produces an AI title, statement, poster, and motion summary.

# 4. System Functions and Creative Content

## 4.1 Body and Gesture Recognition

The system should track, at minimum, the wrists, shoulders, body center, distance between hands, and hand state. The first version recognizes open palm, fist, hands moving apart or together, hands moving upward or downward, fast swipe, slow stroking motion, left/right body rotation, and a completion pose.

Smoothing: moving average, low-pass filtering, or interpolation reduces jitter.

Dead zone: small accidental movement does not change the sculpture.

Hold duration: high-impact commands require a stable gesture for a defined time.

Confidence threshold: editing pauses when recognition confidence is insufficient.

Cooldown: subtraction and completion commands are briefly locked after activation to prevent repeated triggers.

## 4.2 Sculpture Base Forms

| Base Form | Primary Parameters | Suggested Visual Direction |
| --- | --- | --- |
| Abstract sphere | Width, height, twist, side indentations, local inflation | Fluid, glass, stone, or emissive material |
| Vessel | Foot, body, shoulder, neck, rim, and overall height | Clay, glaze, turntable, and firing effect |
| Organic life form | Body proportion, branching, surface relief, glow, and breathing | Seed, coral, flower bud, or unknown organism |

## 4.3 Motion-to-Sculpture Mapping

| Body Motion | Sculpture Response | MVP Technique | Error Prevention |
| --- | --- | --- | --- |
| Hands apart/together | Increase or reduce width/body diameter | Scale / Shape Key | Normalized distance and dead zone |
| Hands up/down | Stretch upward or compress | Scale / Shape Key | Smoothing and speed limit |
| Shoulder/body turn | Rotate the work or select a working side | Transform Rotation | Maximum angular speed |
| Left/right fist | Create an indentation on that side | Preset local Shape Key | Hold for 0.6–1.0 seconds |
| Open palm and hold | Inflate or grow a surface region | Shape Key / shader | Influence preview and progress ring |
| Fast swipe | Reduce a form parameter; play debris | Shape Key + particles | Speed, distance, direction, cooldown |
| Slow open-palm stroke | Reduce roughness and relief | Shader / smooth Shape Key | Speed below a set threshold |
| Both hands push outward | Increase glow or color energy | Shader parameter | Hold time and maximum value |
| Completion pose | Lock, name, and export the work | Pose state machine | 2–3 second countdown |

## 4.4 Material, Color, Particles, and Sound

The experience should modify not only silhouette but also surface and sensory feedback. Materials may include clay, stone, metal, crystal, coral, and fluid. Shaders can control color, roughness, normal intensity, transparency, cracks, and emission. Inflation can use low-frequency resonance; subtraction can add scraping sounds and debris; smoothing can use gentle friction sounds; completion can trigger presentation lighting and music.

# 5. AI Functions

| AI Function | Input | Output | Execution |
| --- | --- | --- | --- |
| Pose and gesture recognition | Webcam image and landmarks | Gesture label, position, direction, speed | Run locally in real time to avoid network latency |
| Artwork naming | Final parameters, theme, colors, motion summary | Two to five candidate titles | Called once after completion |
| Artwork statement | Title, final form, and motion record | An 80–150 word creative statement | Prompt template constrains content and length |
| Motion-style analysis | Speed, range, hand ratio, and tool counts | A summary such as fluid, forceful, or precise | Rules compute statistics; AI verbalizes them |
| Creative suggestion (optional) | Current artwork state | One short actionable suggestion | User-requested only; never continuously intrusive |

While an AI response is being generated, the sculpture should continue rotating or showing ambient animation with a message such as “Organizing your creative journey.” If the API is unavailable, locally stored title and statement templates must keep the exhibition flow functional.

# 6. System Architecture and Technical Method

| Layer | Components |
| --- | --- |
| Input | Webcam, mouse, keyboard, and Inspector test parameters |
| Recognition | Pose/hand landmarks, gesture classification, speed, and body-angle calculation |
| Interpretation | State machine, thresholds, hold times, cooldowns, smoothing, and tool switching |
| Sculpture | Transform, SkinnedMeshRenderer blend shapes, shader parameters, and particles |
| Data | Final parameters, undo snapshots, motion events, and statistics |
| AI | Naming, narrative, style summary, and offline fallback templates |
| Output | Artwork image, poster, turntable presentation, and optional AR/3D export |

## 6.1 Recommended Software and Components

Unity for application flow, webcam input, interface, 3D presentation, particles, audio, and export.

Blender for three low-to-medium-poly base forms and their Shape Keys.

MediaPipe Pose/Hands or an equivalent system for body and hand landmarks.

OpenAI API or another text-generation service for naming and narrative, with an offline fallback.

JSON files for sculpture parameters, motion records, titles, and descriptions.

## 6.2 Why Unrestricted Mesh Sculpting Is Not Required in Version One

True runtime mesh editing requires surface raycasting, vertex-neighborhood operations, normal recalculation, collider updates, performance optimization, saving, and undo. Hand-tracking errors can also damage the surface. A designed parameter space keeps first-version results visually coherent and stable. Local vertex displacement, compute shaders, SDFs, or voxel sculpting can be investigated later.

# 7. User Interface and Interaction Flow

| Screen | Required Content |
| --- | --- |
| Home | Start, tutorial, gallery, language, and exit |
| Calibration | Camera view, skeleton, standing frame, hand status, and confirmation |
| Base/theme selection | Three forms, material preview, and themes such as emotion or nature |
| Creation | Central sculpture, current gesture/tool, influence preview, undo, redo, reset, AI inspiration, and finish |
| Completion/presentation | Turntable view, title, statement, motion summary, poster, QR code, and restart |

The creation screen should prioritize the sculpture rather than dense text. Gesture icons, colors, and short sounds must remain consistent. Tracking failures must be explained with direct prompts such as “Return to the tracking area” or “Open your palm again,” so users never have to guess the system state.

# 8. Data Structure and Artwork Record

Each artwork should store an ID, date, base form, final Shape Key values, Transform, shader parameters, material, creation time, gesture counts, average speed, left/right hand ratio, title, AI statement, and thumbnail. Undo/redo can save parameter snapshots at fixed intervals or after each valid action; it does not need to store a complete mesh.

# 9. Output Deliverables and Priority

| Priority | Output | Rationale |
| --- | --- | --- |
| Core | Artwork image, AI title/statement, personal motion summary | Guarantees a complete exhibition flow |
| Recommended | Automatic turntable, 10–15 second video, artwork poster | Strongest improvement to final presentation |
| Advanced optional | AR placement | View the work in the same Unity app or on a mobile device |
| Advanced research | OBJ/FBX/GLB export | Deformations must be baked; shaders, particles, and special materials may not transfer |
| Future research | Free mesh/SDF/voxel sculpting | Not included in the three-month MVP acceptance criteria |

# 10. Three-Month Schedule

| Weeks | Tasks | Milestone |
| --- | --- | --- |
| 1–2 | Confirm requirements; set up Unity; test webcam and Pose/Hands | Camera, skeleton, and hand coordinates visible |
| 3–4 | Classify gestures; calculate distance, speed, and angle; add mouse/keyboard test input | Open palm, fist, apart/together, and rotation recognized |
| 5–6 | Create three bases and Shape Keys; implement width, height, rotation | Basic sculpting MVP |
| 7–8 | Add indentation, inflation, subtractive feel, smoothing, materials, particles, and sound | Complete sculpting tool set |
| 9 | Build UI, calibration, tutorial, undo/redo, reset, and completion pose | End-to-end creation flow |
| 10 | Record motion; add AI naming, narrative, and offline templates | Complete artwork data |
| 11 | Create poster, turntable, and optional video or AR | Presentable and shareable results |
| 12 | Run user tests; tune performance/recognition; prepare documentation and presentation | Stable build, demo video, and report |

# 11. Suggested Team Roles

| Role | Main Responsibilities |
| --- | --- |
| Unity/system integration | Scene flow, state machine, parameter system, data storage, and output |
| AI/computer vision | Pose/gesture recognition, smoothing, thresholds, calibration, and tests |
| 3D/technical art | Blender bases, Shape Keys, shaders, materials, and particles |
| UI/UX and evaluation | Interface, tutorial, icons, usability testing, poster template, and final presentation |

For a one-student project, complete one abstract sphere and five core motions first, then expand to additional bases and AI outputs.

# 12. Testing and Evaluation

Functional testing: verify every gesture under different lighting, backgrounds, and distances.

Stability testing: run continuously for 20–30 minutes and monitor tracking, memory, and frame rate.

Usability testing: determine whether users can independently complete an artwork after a short tutorial.

Experience questionnaire: evaluate clarity, sense of control, creativity, enjoyment, and intention to use again.

| Suggested Metric | Target |
| --- | --- |
| Core gesture activation rate | At least 85% in the recommended environment |
| False activation rate | Below 5% for high-impact actions such as finish and subtract |
| Performance | Approximately 30 FPS or higher on a typical laptop |
| Task completion | At least 80% of test users complete and export a work |
| Learning time | Most users understand core controls within three minutes |

# 13. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Unstable recognition due to lighting, background, or occlusion | Standing frame, calibration, confidence thresholds, clear prompts, and a controlled exhibition setup |
| Coordinate jitter causes visible model vibration | Filtering, dead zones, maximum change speed, and parameter limits |
| Too many gestures are difficult to remember | Limit MVP to 5–8 core actions with icons and a visible tool name |
| Fast swipes are confused with ordinary movement | Require speed, distance, direction, tool mode, and cooldown conditions |
| AI latency or API failure | Call only after completion; use waiting animation and local fallback templates |
| Shape Key combinations cause mesh intersections | Pre-test combinations in Blender and clamp weights in Unity |
| Three-month scope becomes too large | Finish one base and the full closed loop before adding video, AR, or 3D export |

# 14. Expected Deliverables

A Unity prototype that runs on a Windows laptop.

At least three sculpture bases; for an individual project, at least one fully completed base.

At least five stable body/gesture controls, with a target of eight to nine.

A complete UI flow for calibration, tutorial, creation, completion, and presentation.

AI-generated title, statement, and personal motion summary.

Artwork image, poster, and automatic turntable; video, AR, and 3D export as schedule permits.

Source code, Blender files, test records, user guide, demo video, and final report.

# 15. MVP Acceptance Criteria

The MVP is complete when a user can calibrate in front of the camera, choose a base form, reliably change it with core motions—including hand distance, hand height, body rotation, fist, open palm, and completion pose—and finally receive an artwork image, title, statement, and motion summary. Unrestricted mesh sculpting, full AR, and universal 3D export are not required for first-version success.

# 16. Future Extensions

True free sculpting through local mesh vertices, compute shaders, SDFs, or voxels.

Two-person collaboration: one controls shape while the other controls material, color, or sound.

Motion-sequence analysis for personal creative-style profiles and comparative motion maps.

AR/VR, depth cameras, or full-body tracking for higher spatial accuracy.

Accessible audio guidance and haptic feedback for broader participation.