STUDENT PROJECT PROPOSAL

Awakening Celebrations

An AI Pose-Driven Storytelling System for Historical Festival Images

“Use movement to awaken the music, colors, symbols, and stories sleeping inside an old photograph.”

Three-Month Unity Interactive Media Project · 2026

# 1. Project Summary

This project centers on one historical festival photograph with verified date, location, context, and usage rights. A laptop webcam detects the visitor’s poses and movements. Waving, clapping, swaying, and raising both hands sequentially trigger pre-produced flag motion, costume micro-animation, layered music, selective colorization, lighting, and particle effects in Unity. The first prototype uses an early twentieth-century Venice Carnival image as its demonstration case, while the system architecture remains reusable for other festivals.

# 2. Background and Core Concept

Historical photographs are usually viewed passively. This project turns embodied movement into an entry point for cultural exploration. The visitor does not command historical people to perform; instead, the visitor’s own movements progressively reveal sound, costume, environment, and documented stories within the image.

Key constraint: a historical photograph is a static 2D image. Moving flags, character responses, petals, lighting, and music must be prepared through layer separation, inpainting, animation, sound design, and programming. A single photograph cannot directly provide free camera control, real relighting, or naturally generate new human motion.

# 3. Objectives

Build a body-pose interaction system that runs with a standard webcam.

Transform a static 2D historical photograph into a layered, triggerable 2.5D narrative composition.

Connect visual effects to documented costume, music, symbols, and rituals rather than creating decoration alone.

Provide bounded cultural question answering through a small RAG knowledge base.

Deliver a complete exhibition experience appropriate for a digital media and design program.

# 4. Research Questions

Can embodied interaction improve engagement with and understanding of historical festival images?

Which combination of layered sound, micro-animation, and selective colorization most strongly creates a sense of awakening?

How can the project clearly distinguish historical evidence from interactive visual interpretation?

How do pose prompts, recognition feedback, and dwell time affect exhibition usability?

# 5. Target Users and Exhibition Setting

University students, general exhibition visitors, and international audiences.

A laptop or desktop computer, webcam, projector, or large display.

The visitor stands approximately 1.5–3 meters from the camera while the screen shows the image, action prompt, and recognition status.

A complete session lasts approximately three to five minutes and remains understandable to spectators.

# 6. Theme and Case Selection

The recommended demonstration case is an early twentieth-century Venice Carnival image because masks, costumes, streets, waterfront architecture, and ceremonial poses provide strong visual identity. The framework may be replaced with Brazilian Carnival, a Japanese matsuri, Holi, Día de Muertos, an Indonesian cultural festival, or the Taiwan Lantern Festival, but each case requires new cultural research and purpose-built assets.

## Case selection criteria

The photograph must have verifiable date, location, people, or event context.

Confirm public-domain status, an open license, or explicit permission.

The image should contain at least three visually separable elements.

Each gesture must connect naturally to the photographed content.

Do not reduce sacred rituals to entertainment gestures or disrespectful imitation.

# 7. Complete Interaction Flow

Attract mode: use a photo detail, silhouette, or soft ambience to invite participation.

Calibration: show a body outline and confirm that the full or upper body is visible.

Introduction: present the photograph title, date, location, and one guiding sentence.

Action 1 — Wave: awaken the street, flags, and crowd ambience.

Action 2 — Clap: add percussion, bells, or melody in layers.

Action 3 — Sway: explore costumes, masks, and dance posture.

Action 4 — Raise both hands: illuminate celebratory light and blessing symbols.

Full celebration: play all unlocked elements together for 20–30 seconds.

Cultural Q&A: select suggested questions or ask by voice/text.

Closing: show a cultural summary, sources, and interpretation labels, then return to attract mode.

# 8. Action–Visual–Cultural Mapping

| Action | Recognition rule | Immediate feedback | Image and narrative response |
| --- | --- | --- | --- |
| Wave | One hand above shoulder moving laterally | Hand trail and progress ring | Flag motion, street ambience, festival origin |
| Clap | Repeated reduction in distance between hands | Beat pulse | Add percussion and identify traditional instruments |
| Sway | Shoulder center moves rhythmically left/right | Following silhouette | Costume motion, mask and pattern close-ups |
| Raise hands | Both wrists above the head and held | Completion ring | Light, blessings, and full celebration |

# 9. Four Story Units

## 1. The Street Awakens

After a wave, distant crowd, footsteps, and waterfront ambience fade in. Existing flags or banners move subtly while the interface identifies the festival, date, and place.

## 2. Awakening the Rhythm

Clapping does not arbitrarily stretch audio speed. Each completed rhythm adds a prepared drum, bell, bass, or melody layer to preserve sound quality and cultural coherence.

## 3. Costumes and Masks

Swaying focuses the composition on costume, headwear, masks, and motifs. Magnifiers, outlines, and a separate translucent demonstration silhouette are safer than forcing photographed people into large dances.

## 4. Light and Blessings

Raising both hands introduces particles, selective color, and verified blessing text. The final mode combines every unlocked element into a short celebration.

# 10. Practical Production of the 2D Historical Photograph

## 1. Layer separation

Acquire a high-resolution scan and preserve an untouched master.

Separate foreground decoration, key figures, costumes, flags, architecture, crowd, and background.

Areas revealed after moving a layer require manual or AI-assisted inpainting followed by designer review.

Export transparent PNG files with consistent canvas dimensions and pivot positions.

## 2. Micro-animation and 2.5D treatment

Flags, ribbons, and fabric: bone, mesh deformation, or frame loops.

Dust, petals, and light: Unity Particle System.

Water, reflections, and image disturbance: shaders or animated masks.

Foreground, middle ground, and background shift subtly with visitor movement.

Historical figures receive only subtle blink, breath, arm, or fabric motion; larger dance poses appear as independent silhouettes.

## 3. Evidence and interpretation labels

| Content type | Presentation | Required label |
| --- | --- | --- |
| Original photograph | Keep an accessible untouched version | Source, date, license |
| Restoration / inpainting | Clean damage, reconstruct gaps, improve clarity | AI/digital restoration |
| Animation of existing elements | Move an existing flag or costume detail | Interactive reenactment |
| Added particles, light, blessings | Design not present in the photograph | Interactive visual interpretation |
| Generated human animation | Use only when quality and evidence are controlled | AI-assisted reenactment; not original footage |

# 11. AI Functions

## 1. Pose recognition

Use MediaPipe Pose/Hands or another existing Unity-compatible model to obtain wrist, elbow, shoulder, and body-center coordinates. Rule-based gesture evaluation is sufficient for the first version; students do not need to train a new model.

Smooth joint coordinates to reduce jitter.

Expose confidence threshold, dwell time, and cooldown in the Inspector.

Provide detecting, almost complete, completed, and move-back feedback.

Keep all thresholds adjustable for exhibition calibration.

## 2. RAG cultural Q&A

The knowledge base contains only verified photograph captions, museum material, festival history, costumes, masks, music, rituals, and terminology. Relevant passages are retrieved before the language model is instructed to answer from that evidence.

Offer four to six suggested questions.

Label answers as photograph-specific fact, general cultural context, or unconfirmed.

When retrieval fails, state that the available material is insufficient.

Maintain ambience and a short loading animation while AI processes the request.

# 12. Unity System Architecture

| Module | Responsibility |
| --- | --- |
| Webcam Input | Camera capture and resolution control |
| Pose Provider | Joint coordinates, confidence, and tracking state |
| Gesture Evaluator | Wave, clap, sway, raised hands, and dwell time |
| Interaction State Machine | Attract, calibration, four units, celebration, Q&A, reset |
| Photo Layer Controller | Layered image, parallax, masks, and selective color |
| Animation / VFX Controller | Animator, tween, shaders, and particles |
| Adaptive Audio Manager | Ambience, rhythm, melody, and blessing tracks |
| RAG Service | Retrieval, prompt assembly, model response, and errors |
| Fallback Input | Mouse, keyboard, and operator controls |
| Data / Localization | ScriptableObject content and bilingual text |

# 13. Interface and Exhibition Design

Keep the photograph dominant; minimize the webcam preview so the system does not resemble a technical demo.

Use short text, icons, and a translucent body guide for each action.

Show only the current action and progress.

Give actionable corrections such as “step back” or “bring both hands into view.”

Provide operator shortcuts for skip, previous, reset, mute, and attract mode.

Include seated or upper-body mode and button alternatives.

# 14. Asset List and Team Roles

| Category | Minimum requirement | Suggested owner |
| --- | --- | --- |
| Evidence | 1 core image, 3–5 support images, source/license record | Research/content |
| Visuals | Layered PNGs, masks, motifs, prompt icons | Visual design |
| Animation | 3–5 loops and final sequence | Animation/VFX |
| Audio | Ambience, drum, bell, melody, voice | Sound design |
| Code | Pose, state, photo, audio, RAG | Unity development |
| UX | Flow, bilingual interface, usability tests | Interaction design |

# 15. Three-Month Schedule

| Weeks | Main work | Acceptance evidence |
| --- | --- | --- |
| 1–2 | Theme, rights, evidence, references | Content proposal, source list, experience script |
| 3–4 | UI flow, gesture prototype, webcam tests | Four gestures plus keyboard fallback |
| 5–6 | Layer separation, inpainting, first animations | Layered scene and two micro-animations |
| 7–8 | Four units, layered audio, state machine | End-to-end celebration flow |
| 9–10 | RAG, bilingual UI, error/loading states | Suggested questions and no-answer behavior |
| 11 | Exhibition, performance, threshold, usability tests | Test log and corrected build |
| 12 | Packaging, recording, poster, report, showcase | Windows build, video, documents, presentation |

# 16. Testing and Evaluation

Gesture success rate across users with different heights, clothing, and camera distances.

False trigger rate, particularly clap versus raised hands or sway.

Time for a first-time visitor to complete the flow without staff assistance.

Three to five pre/post questions measuring cultural understanding.

Five-point ratings for attraction, clarity, enjoyment, and willingness to repeat.

Whether visitors can distinguish original evidence, restoration, and creative interpretation.

# 17. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Low-resolution photograph | Limit animation; supplement with motifs, sound, and silhouettes without inventing detail. |
| Lighting affects pose tracking | Stabilize exhibition light, show confidence, retain mouse/keyboard fallback. |
| Distorted character animation | Restrict original figures to micro-motion; use separate silhouettes for larger movement. |
| Cultural error or appropriation | Use reliable sources and review; do not turn sacred gestures into entertainment. |
| AI hallucination | Bound RAG evidence, explicit no-answer behavior, and question logs. |
| API or network failure | Cache core answers and narration; Q&A failure must not block the main flow. |
| Slow exhibition pacing | Shorten dwell time and provide skip or automatic demonstration mode. |

# 18. Final Deliverables

A Windows Unity build that runs on a webcam-equipped laptop.

The organized Unity project with clear folders, prefabs, and ScriptableObjects.

A licensed historical-photo set and derived assets.

Four gestures, fallback controls, and adjustable Inspector parameters.

Four cultural units, a final celebration, and small RAG Q&A.

Chinese/English interface, operation guide, technical documentation, exhibition poster, and a two-to-three-minute video.

User-test results, limitations, and future recommendations.

# 19. Acceptance Criteria

All four actions are recognized at the planned exhibition distance with clear status feedback.

The entire flow remains operable by keyboard/mouse if camera tracking fails.

Every image effect is triggered from a prepared asset or real-time Unity effect; the design never assumes a static image can animate itself.

Cultural statements are traceable to sources and the AI does not fabricate when evidence is absent.

The experience runs continuously from attract mode to closing and resets for the next visitor.

Original image, digital restoration, and interactive interpretation are clearly distinguished.

# 20. Future Expansion

Create reusable festival content packs from several countries.

Add cooperative multi-user movement that assembles music and visuals.

Composite the visitor with the historical image to produce a souvenir frame.

Add depth cameras or more detailed hand-gesture recognition.

Partner with museums, city festivals, and international student teams.

# Appendix: Suggested Inspector Parameters

| Parameter | Purpose | Initial suggestion |
| --- | --- | --- |
| Pose Confidence | Minimum joint confidence | 0.55–0.70 |
| Gesture Hold Time | Required pose duration | 0.6–1.2 s |
| Cooldown | Prevent repeated triggers | 1.0 s |
| Smoothing | Joint-position smoothing | 0.15–0.30 |
| Clap Distance | Hands-near threshold | Relative to frame width |
| Sway Range | Lateral shoulder-center movement | Tune in tests |
| Idle Timeout | Return to attract mode | 20–40 s |
| AI Timeout | Q&A waiting limit | 8–15 s |