TEEP PROJECT PROPOSAL

Starlight Guardian

An AI Body-Motion-Driven 2D Interactive Game

| Project Type | Core Platform |
| --- | --- |
| Three-Month TEEP Student Project | Unity + Laptop Webcam |
| Single-player, 2D, 3–5 minutes | Pose AI + Simple Adaptive Intelligence |

August 2026

# 1. Project Summary

Starlight Guardian is a single-player 2D motion game controlled through a laptop webcam and AI-based human pose estimation. After a constellation is shattered by a dark storm, the player becomes a guardian who moves left and right, reaches upward, raises both hands, crouches, and spreads both arms to collect starlight, avoid clouds and meteors, and restore the constellation. The complete experience is designed for 3–5 minutes and is suitable for exhibitions, classrooms, and public demonstrations.

AI is not limited to pose detection. The three-month core also includes personal movement calibration, a rule-based movement coach, and simple dynamic difficulty adjustment. These functions can run locally using joint coordinates and gameplay statistics, reducing latency, API cost, and implementation risk. Generative blessings, advanced player analysis, and content recommendation are reserved for post-MVP extension.

Core principle Deliver a stable, enjoyable, exhibition-ready MVP first, then add AI-powered capabilities. The project must not sacrifice responsiveness or three-month feasibility merely to increase the number of AI features.

# 2. Background and Design Rationale

Most 2D games use a keyboard, mouse, or touchscreen, leaving the player’s body outside the screen. This project turns the body into the controller: reaching becomes collecting, crouching becomes dodging, and spreading the arms becomes protection. It extends the body-motion project series—AI Digital Canvas, Digital Sculpture, Historical Photo Revival, and Immersive 2D Picture-Book Animation—while introducing goals, scores, challenge, feedback, and a playable ending.

One player with a fixed camera, standing approximately 2–3 meters away with the full body visible.

Pre-authored 2D characters, backgrounds, animation, and effects; no real-time art generation during play.

Only four or five stable core motions; no fine finger recognition, multiplayer tracking, or 3D world in the MVP.

Keyboard fallback input for development, testing, and emergency exhibition use.

# 3. Project Objectives

Build a Unity 2D game connected to webcam-based human pose estimation.

Convert stable joint data into movement, collecting, dodging, and shield commands.

Complete three short stages, scoring, combo, health/energy, and results systems.

Add personal calibration, a movement coach, and simple adaptive difficulty.

Deliver a clear 3–5 minute exhibition experience.

Use a modular architecture that supports later generative AI and content extensions.

# 4. Target Users and Exhibition Context

| Item | Specification |
| --- | --- |
| Primary users | Students, exhibition visitors, and first-time motion-game players |
| Equipment | Windows laptop, standard webcam, monitor or projector |
| Space | Approximately 2 × 2 meters with stable lighting and a safe movement area |
| Duration | 30–45 seconds for tutorial/calibration; 3–5 minutes of play |
| Players | One player in the MVP; spectators may watch on a large display |
| Privacy | Raw camera video is not stored by default; only live skeletal coordinates are used |

# 5. Game Concept and Core Loop

Story: a dark storm has shattered a constellation. The player crosses three sections of the night sky, collects falling starlight, protects small light spirits, and avoids hazards. When enough energy is gathered, the player imitates a final silhouette pose to restore the constellation.

Detect the player and complete a short calibration.

Show the motion tutorial and confirm one practice attempt.

Spawn stars and hazards; the player moves, collects, dodges, and protects.

Adjust pacing slightly according to recent performance.

Accumulate starlight energy and enter the constellation-restoration phase.

Show score, title, strongest action, and encouraging feedback.

# 6. Body Motions and Controls

| Player motion | Conceptual detection | Game effect |
| --- | --- | --- |
| Move or lean left/right | Horizontal hip-center displacement from the calibrated center | Move the guardian |
| Reach with left/right hand | Wrist above shoulder on the corresponding side | Catch a star on that side |
| Raise both hands | Both wrists above the head/shoulder threshold | Absorb a large light object |
| Comfortable half-crouch | Hip height decreases and knees bend beyond the personal threshold | Dodge a horizontal cloud |
| Spread both arms | Wrist distance exceeds a shoulder-width ratio for about 0.8 s | Activate a short shield |

Thresholds, hold times, cooldowns, smoothing, and confidence values must be adjustable in the Unity Inspector. The system recognizes action states and plays authored 2D animations instead of copying every joint directly onto the character, avoiding jitter and deformation.

# 7. Three Short Stages

## 7.1 Stage One: Star Rain

Yellow, blue, and rainbow stars fall from above. The player moves and reaches to catch them. Missing an ordinary star does not remove health. Rainbow stars temporarily double the score.

## 7.2 Stage Two: Storm Crossing

Stars and hazards appear together. The player crouches below horizontal clouds or spreads both arms to block a meteor. The shield has a cooldown, creating a simple choice between collecting and defending.

## 7.3 Stage Three: Restore the Constellation

Collected energy fills constellation nodes. A simple silhouette appears at the end—arms open, both hands raised, or one arm high and one low. Holding the correct pose for 1–2 seconds lights the constellation and triggers particles, music, and the completion screen. The MVP requires only one constellation and one final pose.

# 8. AI Functions and Priorities

## 8.1 Three-Month Core (Required)

| AI / intelligent function | Simple implementation | Value |
| --- | --- | --- |
| Human pose estimation | Use an existing model to obtain shoulder, wrist, hip, and knee coordinates | Turns body motion into input |
| Personal movement calibration | Record neutral standing, arm span, raised hands, and a comfortable half-crouch | Supports different heights and movement ranges |
| Rule-based movement coach | Select authored prompts from joint visibility and relative-position rules | Provides prompts such as “step back” or “raise your hand” |
| Simple dynamic difficulty | Use moving averages of hit rate, misses, and reaction time to switch among Easy, Standard, and Challenge | Reduces frustration while preserving challenge |

The “AI Game Director” uses controlled rules and gameplay statistics; students are not required to train a new machine-learning model. It may adjust falling speed, spawn interval, hazard count, and how closely objects are placed to the player based on the previous 10–15 seconds.

## 8.2 Simple Post-Core Extensions (Optional)

Personalized result title assembled from authored templates using hit rate, dodge rate, combo, and strongest action.

AI starlight blessing generated by one language-model call on the result screen using anonymous gameplay statistics; a local result appears immediately while the text is generated.

Next-round recommendation for a collecting, dodging, or pose-focused mode.

A simple movement summary showing strongest action, average reaction time, and longest combo—never a health, emotion, or medical diagnosis.

## 8.3 Future AI-Powered Capabilities (Not Committed in This Phase)

Train a more refined difficulty-prediction model using user-test data.

Generate constrained constellation stories, narration, or stage configurations.

Add accessibility modes and reusable personal profiles for different movement needs.

Use long-term anonymous statistics to improve level balance and onboarding.

Scope boundary Do not begin generative AI, multiplayer play, or many visual themes before the core game, stable pose input, and complete three-stage flow are working.

# 9. System Architecture

| Module | Responsibility |
| --- | --- |
| Camera & Pose Provider | Acquire webcam frames and joint coordinates |
| Pose Smoothing & Calibration | Filter confidence, smooth data, and calculate personal thresholds |
| Gesture State Machine | Recognize Move, Reach, Crouch, and Shield states with cooldowns |
| Input Abstraction | Unify pose, keyboard, and test input |
| Game Director | Control spawning, difficulty, score, health, combo, and stages |
| 2D Presentation | Animator, sprites, particles, audio, and UI |
| Session Summary | Store non-image session statistics and produce results |

# 10. Tools and Technologies

| Category | Recommendation |
| --- | --- |
| Engine | Unity 6, C#, and 2D Renderer/URP if needed |
| Pose estimation | MediaPipe Pose, MoveNet, or an equivalent Unity/local solution; select one at project start |
| 2D art | Photoshop, Illustrator, Krita, Procreate, or equivalent |
| Animation | Unity Animator and 2D Animation; simple frame-by-frame or rig animation |
| Audio | Pre-produced or legally licensed sound effects and music |
| Version control | GitHub; exclude Unity temporary folders such as Library, Temp, and Logs |

# 11. Three-Month Schedule

| Weeks | Work | Acceptance output |
| --- | --- | --- |
| 1–2 | Confirm theme, user flow, motions, and technical route; create Unity project | Game design brief, wireframes, pose test scene |
| 3–4 | Connect webcam and pose model; display skeleton; add smoothing and confidence filtering | Stable single-player joint stream |
| 5–6 | Complete calibration, four core actions, keyboard fallback, and Stage One | Motion test panel and playable Star Rain |
| 7–8 | Complete Stages Two and Three; add score, health, combo, and ending | End-to-end three-stage build |
| 9 | Add rule-based movement coach and personal thresholds | Working calibration and guidance flow |
| 10 | Add three difficulty levels; finish UI, audio, animation, and effects | Complete alpha build |
| 11 | Test with 5–10 participants; fix false triggers, pacing, and camera conditions | Test record and revised beta |
| 12 | Optimize, test exhibition setup and fallback, prepare video and presentation | Exhibition build, documents, and demo video |

# 12. Suggested Team Roles

| Role | Main responsibilities |
| --- | --- |
| Interaction / UX | Flow, onboarding, prompts, usability, and testing |
| Unity programming | Input abstraction, action states, game systems, and statistics |
| AI / pose integration | Model integration, coordinate mapping, smoothing, calibration, and thresholds |
| 2D art and animation | Character, background, stars, hazards, constellation, animation, and effects |
| Audio and presentation | Music, sound, projection setup, demo video, and final presentation |

For one student, use simplified artwork and legal ready-made assets, and complete the program prototype first. For a team of two or three, divide work among programming/AI, UX/testing, and art/animation.

# 13. Testing and Evaluation

| Metric | MVP target |
| --- | --- |
| Pose usability | Four core actions are stable when one full-body player is visible in normal lighting |
| False-trigger control | Hold time, cooldown, hysteresis, and state transitions reduce repeated errors |
| Task completion | Most first-time players can complete all three stages after one tutorial |
| Experience length | Calibration, tutorial, and play finish within six minutes |
| Performance | Pose feedback and visuals remain responsive on the target laptop |
| User experience | Testers can explain the actions and describe the game as clear and enjoyable |

# 14. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Lighting and background reduce tracking | Show joint-visibility guidance and define exhibition lighting/position |
| Jitter or false recognition | Use smoothing, hysteresis, hold time, cooldown, and a state machine |
| Different player heights | Calibrate each session and use body ratios instead of fixed pixels |
| Generative AI latency | Keep it outside the core loop; show local results before optional text arrives |
| Excessive workload | Limit scope to one character, three short stages, four actions, and one constellation |
| Webcam unavailable | Keep keyboard controls and allow the pose module to restart |

# 15. Expected Deliverables

Complete Unity project and Windows executable build.

Three-stage 2D motion game with calibration and tutorial.

Pose recognition, action-state machine, dynamic difficulty, and result modules.

Character, background, stars, hazards, constellation, UI, animation, and audio assets.

Architecture, operation guide, test records, and known limitations.

A 2–3 minute demonstration video and final presentation.

# 16. MVP Acceptance Criteria

The player can complete the main flow without touching the keyboard.

Move, reach, crouch, and shield are stable and configurable.

All three stages, scoring, combo, health/energy, and constellation ending work.

Personal calibration, movement guidance, and three-level adaptive difficulty each have a demonstrable version.

Tracking loss produces clear guidance, and keyboard fallback remains available.

No raw camera video is stored; incomplete optional AI never blocks the core game.

# 17. Conclusion

Starlight Guardian combines human pose estimation, 2D game design, and lightweight personalization in a realistic three-month TEEP project. Its central challenge is to understand body actions reliably and turn them into playful feedback—not to produce a large amount of content or expensive art. A one-player, four-action, three-stage MVP with local adaptive intelligence already forms a complete exhibition result. Generative blessings, recommendations, and deeper analysis can be added only after that foundation is stable, preserving feasibility while leaving a clear path for future AI research and development.